**Scrum Meeting Minutes -- 3**

**Date:** March.30, 2017

**Time:** 11:50-12:05

**Location:** NSCC\_IT Room\_C221

**Purpose:** Troubleshoot existing issues

**Attendees**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **✓** | **Contact** | **Capacity** |
| Yan Liu | **✓** | [w0122904@nscc.ca](mailto:w0122904@nscc.ca) | NSCC-IT campus |
| Paddy V | **✓** | [w0277831@nscc.ca](mailto:w0277831@nscc.ca) | NSCC-IT campus |
| Minsu Lee | **✓** | [w0293156@nscc.ca](mailto:w0293156@nscc.ca) | NSCC-IT campus |
| Joey | **✓** | [W0295155@nscc.ca](mailto:W0295155@nscc.ca) | NSCC-IT campus |

**Agenda**

1. Meet every week during the first C# class for 20 min.
2. All group members are expected to attend, or email if they are unable to attend.
3. Discuss how we will share our code (Github).

**Discussion**

1. Troubleshoot why JSON data isn’t loading
2. Discuss how to get searching to function properly
3. General Discussion

**Action Items**

| **Item** | **Action Item** | **Date Added** | **Assigned To** | **Date Due** | **Status** |
| --- | --- | --- | --- | --- | --- |
| 1-01 | Create proposal format template | March 24 | Yan | March 27 | Closed |
| 1-02 | Create Github team account to share | March 25 | Yan | March 26 | Closed |
| 1-02 | Create journey template (scrum minutes) | March 24 | Yan | March 27 | Closed |
| 2-01 | Do search on potential api topics search | March 24 | Paddy,Joey, Yan, Minsu | March 27 | Closed |
| 2-02 | Background document and Wireframe | March 25 | Paddy, Joey | March 27 | Closed |
| 2-03 | Finalize proposal and final document | March 27 | Yan, Paddy | March 28 | Closed |
| 3-01 | Complete Gui | March 25 | Paddy | March 30 | Closed |
| 3-02 | Get basic functionality | March 27 | Paddy, Minsu, Joey, Yan | April 1 | Open |
| 3-03 | Ensure search functions properly | March 27 | Paddy, Minsu, Joey, Yan | April 3 | Open |
| 4-01 | Troubleshoot and test final product | March 30 | Paddy, Minsu, Joey, Yan | April 4 | Open |